Hagzy Dashboard

API Integration Report & Backend Gaps

Prepared for Backend Team

March 25, 2026

Base URL: https://waqty.alemtayaz.shop/public

# 1. Overview

The Hagzy provider dashboard has been integrated with the existing backend API. All pages now fetch real data from the API with graceful fallback to mock data when the API is unavailable or returns errors. The UI remains unchanged — gaps are filled with placeholder/mock values.

This document covers:

- What has been integrated (pages + API endpoints used)

- What’s missing per page (fields the dashboard needs but the API doesn’t provide)

- Pages with no API at all

# 2. What Has Been Integrated

### 2.1 Authentication (Already Live)

- POST /api/provider/auth/login — Real login with email + password

- GET /api/provider/auth/me — Profile fetch to determine business type (salon/clinic/barber)

- POST /api/provider/auth/logout — Real logout

- POST /api/provider/auth/send-otp — Forgot password OTP

- POST /api/provider/auth/verify-otp — OTP verification

- POST /api/provider/auth/reset-password — Password reset with confirmation

### 2.2 Employees Page (/employees)

- GET /api/provider/employees — List all employees on page load

- POST /api/provider/employees — Create new employee from Add form

- DELETE /api/provider/employees/{uuid} — Delete employee

- GET /api/provider/branches — Fetch branches for dropdown in forms

### 2.3 Branches Page (/settings/branches)

- GET /api/provider/branches — List all branches on page load

- PUT /api/provider/branches/{uuid} — Toggle branch active status

- DELETE /api/provider/branches/{uuid} — Delete branch

Note: Add/Edit forms use uncontrolled inputs (defaultValue) — full API create/update requires form refactor to controlled inputs.

### 2.4 Services Page (/settings/services)

- GET /api/provider/services — List all services on page load

- DELETE /api/provider/services/{uuid} — Delete service

### 2.5 Bookings Page (/bookings)

- GET /api/provider/bookings — Fetch all bookings for summary stats (total, confirmed, completed, cancelled)

Note: Calendar grid remains mock — API returns a flat list, not a time-slot/employee grid.

### 2.6 Shift Templates Page (/settings/shifts)

- GET /api/provider/shift-templates — List all shift templates

- POST /api/provider/shift-templates — Create new template

- PUT /api/provider/shift-templates/{uuid} — Update template

- DELETE /api/provider/shift-templates/{uuid} — Delete template

### 2.7 Service Pricing Page (/settings/service-pricing)

- GET /api/provider/services — Fetch services list

- GET /api/provider/branches — Fetch branches list

- GET /api/provider/employees — Fetch employees list

- GET /api/provider/service-prices — Fetch all price overrides

# 3. API Gaps — Missing Fields & Endpoints

## Employees API (/api/provider/employees)

| Field | Status | Description |
| --- | --- | --- |
| role / jobTitle | MISSING | Dashboard shows “Senior Stylist”, “Skin Specialist”, etc. API has no role or job title field. |
| bookingsToday | MISSING | Per-employee daily booking count displayed on employee cards. |
| rating | MISSING | Employee star rating (e.g. 4.9) shown on cards. |
| revenue | MISSING | Employee total revenue shown on cards. |
| status | MISSING | Real-time availability (available/in-session/break/off). API only has active (boolean). |
| appAccess | MISSING | Whether employee has app access configured. Currently using “blocked” as proxy. |
| baseSalary | MISSING | Salary field exists in dashboard form but not in API. |
| systemRole | MISSING | Permission-level role (admin/manager/cashier/employee) for access control. |

## Branches API (/api/provider/branches)

| Field | Status | Description |
| --- | --- | --- |
| governorate | MISSING | API has city_uuid only, no governorate/state field. |
| address | MISSING | Full street address (e.g. “15 Tahrir Street, Building 3”). |
| mapLink | PARTIAL | API has lat/lng but no Google Maps link. Dashboard shows a clickable link. |
| manager | MISSING | Branch manager name. |
| employees (count) | MISSING | Number of employees assigned to the branch. |
| email | MISSING | Branch contact email address. |
| password / credentials | MISSING | Branch login credentials for create and reset flows. |
| PATCH toggle active | MISSING | No dedicated PATCH endpoint — must use full PUT update. |

## Services API (/api/provider/services)

| Field | Status | Description |
| --- | --- | --- |
| price | MISSING | Price is in service-prices API, not on the service. Dashboard shows it inline. |
| tax | MISSING | No tax flag/percentage on services. |
| category (string) | PARTIAL | API uses sub_category_uuid. Dashboard shows plain strings like “Hair”, “Skin”. |

## Bookings API (/api/provider/bookings)

| Field | Status | Description |
| --- | --- | --- |
| POST create booking | MISSING | No provider-side booking creation. Only users can create bookings. |
| Date filter param | MISSING | No way to filter bookings by date — returns all at once. |
| Revenue / payment | MISSING | No payment amount or revenue field on bookings. |
| Calendar grid | MISSING | API returns flat list. Dashboard needs time-slot × employee grid. |
| Next appointment | MISSING | No “next upcoming” endpoint or sorting. |

## Shift Templates API (/api/provider/shift-templates)

| Field | Status | Description |
| --- | --- | --- |
| color | MISSING | Color code for visual display in calendar/timeline views. |

## Shifts API (/api/provider/shifts)

| Field | Status | Description |
| --- | --- | --- |
| Role-based assignment | PARTIAL | API links to employees only. Dashboard supports role-based assignment. |
| Day-of-week recurrence | MISSING | Dashboard shows recurring days (Mon/Tue/Wed). API is date-based only. |

## Service Pricing API (/api/provider/service-prices)

| Field | Status | Description |
| --- | --- | --- |
| Base price on service | MISSING | No base price concept — all prices are service-price records. |
| Tier name mapping | PARTIAL | Dashboard uses fixed tiers. API has pricing_groups with free-form names. |

# 4. Dashboard Pages with No API Support

These pages are entirely mock with no backend endpoints available:

| Page / Feature | Path | Notes |
| --- | --- | --- |
| Customers | /clients/* | No customer/user management API for providers |
| Transactions | /transactions/* | Dailies, cash sales, client sales, package sales, petty cash, safe balances, shifts, transfers |
| Expenses | /expenses | No expenses API |
| Returns | /returns/* | Cash refund, cancel down payment, petty cash refund |
| Reports | /reports/* | All report categories and individual reports |
| Marketing | /marketing/* | Offers, promo codes, packages, notifications, messages |
| Payment Methods | /settings/payment-methods | No payment methods API |
| Safes | /settings/safes | No safes/cash management API |
| Working Hours | /settings/hours | No working hours configuration API |
| Employee Payroll | /employees/payroll | No payroll API |
| Employee Deductions | /employees/deductions | No deductions API |
| Employee Performance | /employees/performance | No performance metrics API |
| Employee Targets | /employees/targets | No targets API |
| Departments | /employees/departments | No departments API |
| Positions | /employees/positions | No positions API |
| Fingerprint Devices | /settings/fingerprint-devices | No biometric integration API |
| Fingerprint Areas | /settings/fingerprint-areas | No biometric areas API |
| Invoice Settings | /settings/invoice | No invoice configuration API |
| Roles & Permissions | /settings/roles | No roles/permissions management API |

# 5. Recommended Priority for Backend

## High Priority (Blocks Core Flows)

- Add role/jobTitle field to Employee model

- Add address, email, manager fields to Branch model

- Add base_price field to Service model (or return it from service-prices)

- Add date filter param to GET /bookings endpoint

- Add POST /bookings endpoint for provider-side booking creation

## Medium Priority (Improves Dashboard Accuracy)

- Add employee status endpoint (available/in-session/break/off)

- Add color field to Shift Template model

- Add bookingsToday, rating, revenue computed fields to Employee response

- Add governorate field to Branch (or return via city relationship)

- Add employees_count to Branch response

## Lower Priority (New Feature Areas)

- Customers/Clients management API

- Transactions & financial reporting APIs

- Marketing (offers, promo codes) APIs

- Reports & analytics APIs

- Roles & permissions management API